## Slide 1
2023
Canadian College of Technology and Business
Invest in Yourself

## Slide 2
Analyzing Requirements II
2

## Slide 3
Requirements prioritization is the process of determining the relative importance or urgency of different requirements in a project.
Several methods can be used for this purpose, such as:
Weighted Scoring:
  Assign a numerical weight to each requirement based on its importance and then calculate a total score for each requirement.
  Example:
    In a software project, the requirement for data security might be assigned a higher weight than a requirement for a specific font style in the user interface.
Kano Model:
  Categorize requirements into different types, including basic, performance, and excitement factors, to prioritize based on customer satisfaction.
  Example:
    Think of these categories as layers in a cake. The basic requirements are like the foundation, while the excitement factors are the icing on top.
Requirements Prioritization
3
3
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Methods for prioritizing requirements

## Slide 4
Several methods can be used for this purpose, such as:
Cost-Benefit Analysis:
  Evaluate the cost of implementing a requirement versus the expected benefits it will provide.
  Example:
    If adding a feature will increase the project cost significantly but only marginally improve user satisfaction, it may not be a high priority.
Requirements Prioritization
4
4
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Methods for prioritizing requirements

## Slide 5
MoSCoW is a simple and widely-used technique for categorizing requirements into four main groups:
Must-have:
  These are non-negotiable requirements that must be implemented for the project to be considered successful.
  Example:
    In a car, functioning brakes are a "must-have" requirement.
Should-have:
  Important but not critical requirements that enhance the project's value.
  Example:
    Air conditioning in a car is a "should-have" feature – it's not essential, but it greatly improves comfort.
Could-have:
  Requirements that are nice to have but not essential. These can be considered if time and resources allow.
  Example:
    Fancy seat covers in a car fall into the "could-have" category.
Requirements Prioritization
5
5
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
MoSCoW (Must-have, Should-have, Could-have, Won't-have) prioritization:

## Slide 6
MoSCoW is a simple and widely-used technique for categorizing requirements into four main groups:
Won't-have:
  Requirements that are explicitly excluded from the current project scope.
  Example:
    If you're designing a basic bicycle, adding a motor falls into the "won't-have" category.
Requirements Prioritization
6
6
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
MoSCoW (Must-have, Should-have, Could-have, Won't-have) prioritization:

## Slide 7
Prioritizing based on business value involves assessing which requirements align most closely with the organization's strategic goals and objectives.
Example:
  If a company's goal is to increase online sales, a requirement related to improving the website's checkout process might have high business value.
Risk-based prioritization focuses on identifying requirements that address significant project risks.
Example:
  In a construction project, reinforcing a building's foundation might be prioritized if it's in an earthquake-prone area, as it mitigates a high-risk factor.
Requirements Prioritization
7
7
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Business value and risk-based prioritization

## Slide 8
Test plans outline the process for evaluating whether the software meets its requirements.
They specify what will be tested, how it will be tested, and what success criteria to use.
Example:
  In a project to develop a weather app, a test plan might include verifying that the app accurately displays current temperatures, forecasts, and provides alerts for severe weather events.
Requirements Verification & Testing
8
8
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Creating Test Plans based on requirements

## Slide 9
Verification ensures that the requirements are correctly documented,
Validation ensures that the requirements meet the user's needs.
Example:
  In a restaurant management software project, verifying the requirement may involve checking if the system allows menu items to be added, while validating it means ensuring that the menu items can be easily customized to accommodate daily specials.
  Verification is like checking if a building's blueprints match the actual construction plans, while validation is like ensuring the finished building is safe and comfortable to live in.
  Verification is like checking if all the ingredients are available for a recipe, and validation is tasting the dish to ensure it's delicious and meets your expectations.
Requirements Verification & Testing
9
9
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Verification vs Validation of Requirements

## Slide 10
Automated testing tools and techniques involve using software to execute tests and compare the actual results with expected results.
This helps in efficient and repeatable testing.
Example:
  Using a tool like Selenium to automate the testing of a web application, where the tool simulates user interactions like clicking buttons and filling out forms to ensure the application functions correctly.
  Automated testing tools are like a spell checker in a word processor. They automatically find and highlight errors in your document, saving you time and effort compared to manually proofreading it.
Requirements Verification & Testing
10
10
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Automated Testing Tools & Techniques

## Slide 11
Quality assurance in requirements involves verifying and validating that requirement specifications are accurate, complete, consistent, and meet stakeholder needs.
Example:
  Suppose you are building a software application, and a requirement states that users should be able to upload files. Quality assurance ensures that this requirement is clear, unambiguous, and testable. If it merely said, "Enable file uploads," it would lack quality.
  Think of requirement specifications as building blueprints. Quality assurance ensures that the blueprints are error-free, with precise measurements and instructions, so the construction (development) team can follow them accurately.
Quality Assurance in Requirements
11
11
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Ensuring the quality of requirement specifications

## Slide 12
Peer reviews involve having fellow team members or subject matter experts examine requirement documents to identify errors, ambiguities, or inconsistencies.
Example:
  A team member reviews a requirement document and notices that it mentions both "user" and "customer" interchangeably. This inconsistency could lead to confusion during development.
  Imagine you're proofreading a friend's essay before they submit it. You're checking for spelling and grammar mistakes and making sure their ideas flow logically. Similarly, peer reviews ensure that requirement documents are error-free and make sense.
Quality Assurance in Requirements
12
12
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Peer reviews and inspections of requirements documents

## Slide 13
These are established guidelines and techniques for creating high-quality requirement documents.
Example:
  One best practice is to use clear and concise language when writing requirements. Instead of saying, "The system should be able to handle a large number of simultaneous users," you could specify, "The system should support at least 1,000 concurrent users.”
  Think of best practices as rules of the road when driving. They help ensure safety and order on the streets. Similarly, following best practices for requirement quality ensures that the development process proceeds smoothly and efficiently.
Quality Assurance in Requirements
13
13
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Best practices for requirement quality

## Slide 14
Break
14
14
Canadian College of Technology & Business (CCTB) www.canadianctb.ca

## Slide 15
Effective Communication with Development Teams
  Clearly articulate project requirements to the development team.
  Example:
    Imagine you're ordering a custom cake; you need to convey the cake flavor, size, decoration, and delivery date precisely to the baker.
Use of Visual Aids and Documentation Tools
  Employ diagrams, charts, and documentation software to enhance understanding.
  Example:
    Creating flowcharts to illustrate the user journey in a mobile app.
Bridging the Gap Between Business and Technical Stakeholders
  Act as a translator between non-technical business stakeholders and technical developers.
  Example:
    Think of yourself as a bilingual guide helping tourists (business) communicate with locals (developers) in a foreign land.
Requirements Communication
15
15
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Strategies to Effectively Communicate

## Slide 16
Clear and Concise Requirements
  Ensure that requirements are concise and free from ambiguity.
  Example:
    Rather than saying "fast response time," specify a numerical target like "respond to user inputs within 100 milliseconds.”
Feedback Loop
  Establish a feedback mechanism for stakeholders to provide input and clarify doubts.
  Example:
    It's like fine-tuning a musical instrument based on the musician's feedback to get the desired sound.
Alignment with Project Goals
  Ensure that requirements align with the project's objectives and strategic goals.
  Example:
    If the project goal is to increase user engagement, requirements should focus on features that enhance user interaction.
Requirements Communication
16
16
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Strategies to Effectively Communicate

## Slide 17
Prioritization
  Rank requirements based on importance, urgency, and feasibility.
  Example:
    Similar to sorting tasks on a to-do list based on deadlines and importance.
Documentation Standards
  Establish clear documentation standards and templates for consistency.
  Example:
    Using a predefined template for writing user stories in Agile development.
Version Control
  Implement version control for requirements documents to track changes.
  Example:
    Like keeping track of revisions in a book with page numbers and notes.
Requirements Communication
17
17
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Strategies to Effectively Communicate

## Slide 18
User Stories and Use Cases
  Use user stories (user perspective) and use cases (system interactions) to capture requirements from different angles.
  Example:
    User story - "As a customer, I want to easily reset my password." Use case - "System should send a password reset email upon request."
Prototyping
  Create prototypes or mock-ups to visualize how requirements will translate into the final product.
  Example:
    Similar to creating a model car to see how the real car will look and function.
Review Meetings
  Conduct regular requirement review meetings with stakeholders to ensure alignment.
  Example:
    Weekly project status meetings to discuss and refine requirements.
Requirements Communication
18
18
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Strategies to Effectively Communicate

## Slide 19
Scenario Analysis
  Analyze different scenarios and edge cases to ensure requirements cover all possible situations.
  Example:
    Like preparing for various weather conditions when packing for a trip.
Traceability
  Establish traceability between requirements and test cases to ensure complete coverage.
  Example:
    Linking a requirement to a specific test case that verifies its functionality.
Change Management
  Have a process in place to handle requirement changes and their impact on the project.
  Example:
    Like adjusting a recipe if you decide to add or remove an ingredient during cooking.
Requirements Communication
19
19
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Strategies to Effectively Communicate

## Slide 20
Requirement management software is a type of application used to capture, track, and manage requirements for a project or product development.
Think of it as a digital workspace where you can document and organize all the needs, goals, and specifications for your project in one place.
Example:
  Imagine you're building a house, and the requirement management software is like an organized blueprint that lists all the materials, dimensions, and designs needed for construction.
Requirements Management Tools
20
20
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Introduction to Requirement Management Software

## Slide 21
JIRA:
  JIRA is an agile project management tool that helps teams plan, track, and manage work efficiently. It's widely used for software development projects.
  Example:
    In a software development team, JIRA allows you to create tasks, assign them to team members, and track the progress of each task, just like a digital task board.
IBM DOORS:
  IBM DOORS is a specialized tool for requirements engineering, often used in industries like aerospace and defense.
  Example:
    Think of IBM DOORS as a highly organized filing cabinet where you store and manage all the intricate technical requirements for building a spacecraft.
Requirements Management Tools
21
21
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Features and Benefits of Popular Tools (e.g., JIRA, IBM DOORS):

## Slide 22
To gain proficiency with requirement management tools, it's essential to get hands-on experience.
Practicing with these tools allows you to learn how to create, modify, and trace requirements effectively.
Example:
  It's similar to learning how to use a new smartphone. By actively using the device, you become proficient in its features, such as texting, making calls, and taking photos.
Requirements Management Tools
22
22
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Hands-on Experience with a Requirement Management Tool

## Slide 23
Privacy and data protection requirements involve safeguarding sensitive information collected during the requirements analysis process.
Example:
  In a healthcare software project, patient data such as medical records and personal information must be protected to comply with privacy laws.
  Think of these requirements as the locks on a vault door. They ensure that only authorized individuals can access valuable information.
Ethical and Legal Considerations in Requirements Analysis
23
23
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Privacy & Data Protection Requirements

## Slide 24
Compliance with industry regulations means adhering to specific legal frameworks, such as the General Data Protection Regulation (GDPR) for data privacy or the Health Insurance Portability and Accountability Act (HIPAA) for healthcare data.
Example:
  A financial software project must comply with financial industry regulations to protect customer financial data from unauthorized access
  Imagine these regulations as traffic rules. Just as drivers must follow speed limits and stop at red lights, businesses must follow regulations to avoid penalties.
Ethical and Legal Considerations in Requirements Analysis
24
24
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Compliance with Industry Regulations (e.g., GDPR, HIPAA):

## Slide 25
Ethical dilemmas in requirements analysis involve situations where gathering or managing requirements may raise moral concerns or conflicts.
Example:
  An e-commerce project manager faces a dilemma when deciding whether to collect more customer data than necessary for marketing purposes, potentially invading their privacy.
  Consider these dilemmas as forks in the road, where one path represents ethical behavior and the other unethical behavior. Making the right choice is like choosing the right path at the fork.
Ethical and Legal Considerations in Requirements Analysis
25
25
Canadian College of Technology & Business (CCTB) www.canadianctb.ca
Ethical Dilemmas in Gathering and Management Requirements

## Slide 26
Any
Questions?

## Slide 27
www.canadianctb.ca
studentservices@canadianctb.ca
academics@canadianctb.ca
+1 604-300-0977
626 West Pender Street - Suite 600
Vancouver, British Columbia, V6B 1V9, Canada
Website
Student Services
Academic Services
Telephone
Address
Connect with CCTB
@CanadianCTB